Claude Enterprise

AI-Powered QA Operating System

Paired Builder-Evaluator Agent Architecture

Proposal for Leadership Review

April 2026

CONFIDENTIAL

# Table of Contents

1. Executive Summary	3

2. Updated Operating Model: Paired Agents	4

3. Detailed Lane Architecture (All 6 Lanes)	5

4. Maker-Checker Output Contract	9

5. Spira Integration: Quality Governance Ledger	10

6. Promotion Model for a 20-Person SDET Team	11

7. Decision Architecture Inside Claude	12

8. Evaluator Specialization Matrix	13

9. RACI Matrix: Humans vs. Agents	14

10. Org Chart: Builder/Evaluator Agent Map	15

11. Swimlane Workflow: Jira to Spira to Jenkins	16

12. Phased Rollout Plan	17

13. Governance Rules & Approval Thresholds	18

14. Licensing & Tooling Requirements	19

15. Benefits & Leadership Messaging	20

# 1. Executive Summary

This document proposes the implementation of a paired-agent QA operating model within Claude Enterprise. In this model, every generation agent has a corresponding evaluation agent. Builder agents accelerate creation of tests, automation code, data setup, and pipeline changes. Evaluator agents independently assess adherence to framework standards, scalability, maintainability, and operational safety before artifacts are promoted into Spira, source control, or CI/CD.

This architecture gives us AI speed without sacrificing engineering discipline. It transforms our QA function from AI-assisted delivery into AI-governed engineering quality.

## Key Benefits

- Less fragile generated automation through independent architectural review

- Fewer bad abstractions entering the framework

- Better scalability for a 20-person SDET team

- Stronger auditability with full governance trail

- Better trust from leadership because AI is not acting unchecked

## Core Architecture

The system uses a paired builder-reviewer architecture inside the Claude layer. Each delivery agent has a corresponding evaluation agent that independently checks design quality, scalability, standards compliance, and operational risk before work is accepted. This fits with Claude's current agentic tooling direction: Claude Code works across codebases and runs commands/tests, Managed Agents provides a managed harness for autonomous agents with sandboxing, and Anthropic supports connectors through remote MCP so agents can operate against enterprise tools.

# 2. Updated Operating Model: Paired Agents

Instead of standalone agents, each lane uses a Builder + Evaluator pair with a clean separation between generation, verification, and promotion. The builder proposes. The evaluator critiques. Only then does the workflow update Spira, create a PR, modify automation, or push a recommendation to Jenkins.

| Lane | Builder Agent | Evaluator Agent |
| --- | --- | --- |
| Test Design | Test Design Agent | Test Design Evaluator |
| Automation | Automation Build Agent | Automation Architecture Evaluator |
| Data / Environment | Data/Env Agent | Environment Reliability Evaluator |
| CI/CD Pipeline | Pipeline Agent | CI/CD Governance Evaluator |
| Observability | Observability Agent | Diagnostics Evaluator |
| Coverage Intelligence | Coverage Intelligence Agent | Coverage/Risk Evaluator |

Role separation is intentional: the builder mindset prioritizes speed, completeness, and implementation, while the evaluator mindset prioritizes stability, standards, scalability, and long-term ownership. This reduces the chance of self-approving bad patterns.

# 3. Detailed Lane Architecture

## 3.1. Test Design Lane

Builder: Test Design Agent

Reads Jira, Confluence, and Spira context and generates:

- Feature decomposition

- Gherkin scenarios

- Positive/negative paths

- Data needs

- Integration touchpoints

- Traceability tags

Reviewer: Test Design Evaluator

Validates:

- Requirement coverage completeness

- Ambiguity detection

- Duplicate scenario detection

- Missing exception paths

- Business-rule alignment

- Testability quality

Gate

- Only approved scenarios are written to Spira as candidate or approved test cases.

## 3.2. Automation Lane

Builder: Automation Build Agent

Converts approved Spira tests into:

- Cucumber step definitions

- Karate suites

- Rest Assured tests

- Shared libraries/utilities

- Mocks/stubs where needed

Reviewer: Automation Architecture Evaluator

This is the specialist evaluator. It assesses:

- Adherence to framework standards

- Abstraction quality

- Duplication

- Naming conventions

- Maintainability

- Test isolation

- Scalability for parallel execution

- Flaky-test risk

- Secrets/config handling

- Reusable utilities vs. hardcoded logic

Gate

- Architecture acceptable

- Framework conventions met

- No major anti-patterns

- Performance and parallelization acceptable

This is where you stop Claude from producing code that works once but becomes technical debt later.

## 3.3. Data and Environment Lane

Builder: Data/Env Agent

Creates:

- Synthetic data requests

- Data setup scripts

- Environment validation checks

- Service dependency readiness checks

- Test preconditions

Reviewer: Environment Reliability Evaluator

Checks:

- Data uniqueness strategy

- Cleanup/idempotency

- Environment drift handling

- Non-prod safety controls

- Dependency health logic

- Rollback/failure handling

- Reproducibility

Gate

- Test data can be safely generated

- Setup is idempotent

- Environment checks are deterministic

## 3.4. CI/CD Lane

Builder: Pipeline Agent

Builds or updates Jenkins logic for:

- Stage orchestration

- Test selection

- Retries/quarantine

- Artifact collection

- Spira result sync

- Splunk event tagging

Reviewer: CI/CD Governance Evaluator

Checks:

- Pipeline scalability

- Stage isolation

- Retry abuse

- Timeout strategy

- Artifact retention

- Secrets handling

- Branch strategy compatibility

- Rollback/failure semantics

- Production promotion safeguards

Gate

- No pipeline change is promoted until evaluator approves the operational model.

## 3.5. Observability Lane

Builder: Observability Agent

Correlates Jenkins logs, Splunk events, test failures, service health signals, and deployment metadata. Then proposes:

- Probable root cause

- Flaky classification

- Environment fault classification

- Defect candidate

- Infrastructure issue candidate

Reviewer: Diagnostics Evaluator

Checks:

- Confidence level of root cause

- Evidence sufficiency

- False-correlation risk

- Whether issue is app/test/env/data/pipeline

- Whether remediation recommendation is justified

Gate

- Only high-confidence diagnoses should auto-route tickets or initiate self-healing.

## 3.6. Coverage Intelligence Lane

Builder: Coverage Intelligence Agent

Builds the traceability model linking:

- Jira epic/story

- Confluence business flow

- Spira test cases

- Automation assets

- Jenkins execution

- Splunk production signal linkage

Reviewer: Coverage/Risk Evaluator

Checks:

- False sense of coverage

- Gaps in integration paths

- Absence of negative-path coverage

- Over-concentration of tests in low-value layers

- Redundancy and brittle overlap

- Release risk scoring

Gate

- Coverage dashboards and release-readiness outputs reflect evaluator-approved coverage, not raw test counts.

# 4. Maker-Checker Output Contract

For each builder-evaluator pair, a shared output contract ensures consistency and auditability.

## Builder Produces

- Proposed artifact

- Rationale

- Assumptions

- Dependencies

- Confidence score

- Affected systems

- Traceability links

## Evaluator Produces

- Pass / Conditional Pass / Fail

- Severity-ranked findings

- Scalability concerns

- Best-practice violations

- Remediation suggestions

- Confidence score

- Promotion recommendation

## Orchestrator Decides

| Risk Level | Action |
| --- | --- |
| Low Risk | Auto-approve and promote |
| Medium Risk | Send to human review queue |
| High Risk | Block change; require manual intervention |

This gives you governed autonomy, not just automation.

# 5. Spira Integration: Quality Governance Ledger

Spira should not just store test cases; it should be the controlled checkpoint for evaluation outcomes. The following custom fields are recommended.

## For Test Cases

| Field Name | Description |
| --- | --- |
| ai_generated_flag | Boolean flag indicating AI origin |
| builder_agent_version | Version of the builder agent used |
| evaluator_agent_version | Version of the evaluator agent used |
| evaluation_status | Pass / Conditional Pass / Fail |
| evaluation_findings_summary | Summary of evaluator findings |
| risk_score | Numerical risk assessment |
| maintainability_score | Code maintainability rating |
| traceability_score | Requirement traceability rating |
| scalability_score | Scalability assessment |
| human_approval_required | Whether human sign-off is needed |
| automation_candidate | Suitable for automation flag |
| last_ai_reviewed_at | Timestamp of last AI evaluation |

## For Automation Assets

| Field Name | Description |
| --- | --- |
| framework_pattern | Design pattern used |
| parallel_safe | Safe for parallel execution |
| data_strategy | Data management approach |
| flaky_risk | Flakiness risk assessment |
| dependency_profile | External dependency map |

## For Execution Records

| Field Name | Description |
| --- | --- |
| failure_classification | Type of failure detected |
| root_cause_confidence | AI confidence in root cause |
| env_readiness_status | Environment health at execution |
| data_readiness_status | Test data state at execution |

# 6. Promotion Model for a 20-Person SDET Team

With 20 SDETs, not every paired lane should behave the same way. A tiered promotion model ensures safety while maximizing throughput.

| Tier | Use Case | Scope |
| --- | --- | --- |
| Tier 1: Fully Assisted, Human-Approved | New automation generation Test design generation Jenkins changes Data setup logic | Claude builds and evaluates, but a human approves. |
| Tier 2: Auto-Approved (Low Risk) | Minor refactors in test utilities Nonfunctional documentation updates Low-risk tagging/classification in Spira Coverage map refreshes | After 30-60 days of stable Tier 1 performance. |
| Tier 3: Supervised Autonomy | Nightly flaky-test triage Duplicate test detection Draft RCA generation Automatic quarantine recommendations Release risk summaries | Only for mature lanes with proven track record. |

This is safer than trying to make the system autonomous all at once.

# 7. Decision Architecture Inside Claude

The following flow governs how every request moves through the system:

| Step | Action |
| --- | --- |
| 1. Request | Incoming request is received (Jira trigger, manual, scheduled) |
| 2. Build | Builder agent drafts the artifact |
| 3. Evaluate | Evaluator agent critiques the artifact |
| 4a. Fail | Returned to builder with findings for revision |
| 4b. Conditional | Sent to human review queue |
| 4c. Pass | Auto-promoted if low risk |
| 5. Commit | Write to Spira / PR / Jenkins / Report |

# 8. Evaluator Specialization Matrix

Each evaluator is intentionally specialized to optimize for different quality dimensions:

| Evaluator | Optimizes For |
| --- | --- |
| Test Design Evaluator | Completeness, business rule fidelity, edge coverage, traceability |
| Automation Architecture Evaluator | Clean architecture, abstraction layers, maintainability, parallel readiness, reusable patterns |
| Environment Reliability Evaluator | Determinism, idempotency, cleanup, environment safety, dependency resilience |
| CI/CD Governance Evaluator | Deployment safety, auditability, failure isolation, operational scalability |
| Diagnostics Evaluator | Evidence-based RCA, confidence calibration, low false positives |
| Coverage/Risk Evaluator | Meaningful coverage (not vanity), system risk visibility, release readiness realism |

# 9. RACI Matrix: Humans vs. Agents

R = Responsible, A = Accountable, C = Consulted, I = Informed

| Activity | Builder Agent | Evaluator Agent | SDET / Lead | QA Manager |
| --- | --- | --- | --- | --- |
| Test scenario generation | R | C | A | I |
| Automation code creation | R | C | A | I |
| Architecture review | I | R | A | I |
| Framework standards enforcement | C | R | A | I |
| Data/environment setup | R | C | A | I |
| Pipeline configuration | R | C | A | I |
| Root cause analysis (draft) | C | R | I | A |
| Promotion decision (low risk) | I | R | I | I |
| Promotion decision (med risk) | I | C | R | A |
| Promotion decision (high risk) | I | C | C | R/A |
| Coverage/risk reporting | R | R | C | A |
| Release readiness sign-off | I | C | R | A |
| Spira field governance | I | I | C | R/A |
| Agent performance monitoring | I | I | C | R/A |
| Tier promotion decisions | I | I | C | R/A |

# 10. Agent Org Chart: Builder/Evaluator Map

The following diagram represents the organizational structure of the paired agent system:

Claude QA Orchestrator

Central decision engine governing all lanes

| Builder Agents | Evaluator Agents |
| --- | --- |
| Test Design Agent | Test Design Evaluator |
| Automation Build Agent | Automation Architecture Evaluator |
| Data/Env Agent | Environment Reliability Evaluator |
| Pipeline Agent | CI/CD Governance Evaluator |
| Observability Agent | Diagnostics Evaluator |
| Coverage Intelligence Agent | Coverage/Risk Evaluator |

Human roles (SDET leads, QA Manager) oversee promotion decisions, tier upgrades, and governance policy. All agents report outcomes to Spira as the quality governance ledger.

# 11. Swimlane Workflow: Jira to Spira to Jenkins

The following table represents the end-to-end workflow across systems:

| Jira | Confluence | Claude Agents | Spira | Git / PR | Jenkins |
| --- | --- | --- | --- | --- | --- |
| Story created / updated |  |  |  |  |  |
|  | Business flow referenced |  |  |  |  |
|  |  | Test Design Agent generates scenarios |  |  |  |
|  |  | Test Design Evaluator validates |  |  |  |
|  |  |  | Approved test cases written |  |  |
|  |  | Automation Build Agent writes code |  |  |  |
|  |  | Architecture Evaluator reviews |  |  |  |
|  |  |  |  | PR created on pass |  |
|  |  | Pipeline Agent updates config |  |  |  |
|  |  | CI/CD Evaluator approves |  |  |  |
|  |  |  |  |  | Pipeline executes |
|  |  |  | Results synced |  |  |
|  |  | Observability Agent analyzes failures |  |  |  |
|  |  | Diagnostics Evaluator validates RCA |  |  |  |
|  |  | Coverage Agent updates traceability |  |  |  |
|  |  | Coverage Evaluator validates |  |  |  |
|  |  |  | Coverage dashboard updated |  |  |

Blue cells = builder/system actions. Yellow cells = evaluator checkpoints.

# 12. Phased Rollout Plan

The recommended rollout prioritizes the lanes that deliver the biggest reduction in day-to-day friction first.

| Phase | Agent Pair | Timeline | Success Criteria |
| --- | --- | --- | --- |
| Phase 1 | Automation Build Agent + Automation Architecture Evaluator | Months 1-2 | Generated code passes architecture review 80%+ on first pass |
| Phase 2 | Test Design Agent + Test Design Evaluator | Months 2-3 | 90%+ scenario coverage completeness; <5% duplicate detection rate |
| Phase 3 | Pipeline Agent + CI/CD Governance Evaluator | Months 3-4 | Zero unapproved pipeline changes; clean audit trail |
| Phase 4 | Coverage Intelligence Agent + Coverage/Risk Evaluator | Months 4-5 | Full traceability from Jira to production; risk scoring active |
| Phase 5 | Data/Env Agent + Environment Reliability Evaluator | Months 5-6 | Idempotent data setup; deterministic env checks |
| Phase 6 | Observability Agent + Diagnostics Evaluator | Months 6-7 | High-confidence RCA; auto-routing for validated diagnoses |

# 13. Governance Rules & Approval Thresholds

## Approval Threshold Matrix

| Change Type | Risk Level | Approval Required | Auto-Promote? |
| --- | --- | --- | --- |
| Test utility refactor | Low | Evaluator only | Yes (Tier 2+) |
| New test scenario | Medium | Evaluator + SDET Lead | No |
| New automation suite | Medium-High | Evaluator + SDET Lead | No |
| Framework change | High | Evaluator + Lead + QA Manager | No |
| Pipeline modification | High | Evaluator + Lead + QA Manager | No |
| Coverage map refresh | Low | Evaluator only | Yes (Tier 2+) |
| Flaky test quarantine | Low | Evaluator only | Yes (Tier 3) |
| Production RCA auto-route | Medium | Diagnostics Evaluator + Lead | Only if high confidence |

## Governance Rules

- Separation of Concerns: Builder and evaluator agents must use different role prompts and cannot share internal state.

- Audit Trail: Every promotion decision is logged with builder rationale, evaluator findings, and human approver (if applicable).

- Escalation Path: Any evaluator fail triggers a finding record in Spira. Two consecutive fails on the same artifact escalate to QA Manager.

- Tier Advancement: Moving from Tier 1 to Tier 2 requires 30+ days of stable operation with <5% evaluator rejection rate.

- Human Override: Any human can override an evaluator decision, but the override is logged and reportable.

- Agent Versioning: All agent versions are tracked in Spira. Agent updates require regression validation before deployment.

# 14. Licensing & Tooling Requirements

## Must-Have

| Tool / License | Purpose |
| --- | --- |
| Claude Enterprise | Governance, organization controls, connector management, audit logging |
| Claude Code | Builder and evaluator agents that inspect repos, edit files, run tests, and work across codebases |
| Claude API / Managed Agents | Orchestrated multi-agent workflows with sandboxed execution and durable agent harnesses |
| Custom Connectors (Remote MCP) | Integration with Jira, Confluence, Spira, Jenkins, Splunk, Artifactory, and Microsoft 365 |

## Strongly Recommended

| Recommendation | Rationale |
| --- | --- |
| Advanced Reviewer Seats | For framework owners and principal SDETs who supervise evaluator outputs |
| Separate Service Identities | Distinct identities for builder agents vs. evaluator agents to enforce separation of concerns |
| Audit Logging Infrastructure | Full logging around all promotion decisions for compliance and governance reporting |

# 15. Benefits & Leadership Messaging

## Recommended Future-State Positioning

"We will implement a paired-agent QA operating model in which every generation agent has a corresponding evaluation agent. Builder agents accelerate creation of tests, code, data setup, and pipeline changes. Evaluator agents independently assess adherence to framework standards, scalability, maintainability, and operational safety before artifacts are promoted into Spira, source control, or CI/CD. This gives us AI speed without sacrificing engineering discipline."

## Strategic Impact Summary

| From (Current State) | To (Future State) |
| --- | --- |
| AI-assisted delivery | AI-governed engineering quality |
| Manual code review bottleneck | Automated architecture evaluation at speed |
| Reactive test maintenance | Proactive quality governance |
| Raw test count coverage metrics | Evaluator-validated meaningful coverage |
| Fragile generated automation | Architecture-reviewed, scalable test code |
| Unchecked AI output | Governed autonomy with full audit trail |